**Overall Plan**

**Week of 09/12:**

* Sequence Diagram
* Architecture Overview
* Overall plan
* Find dataset with 5000 images – figure out how many to use
* Finished azure ml training
* Reach out to glassware salesperson to help labeling data

**Week of 09/19:**

* Springboot training
* Figma website design
* Clean and finalize data set
* Maybe start website dev

**Week of 09/26:**

* Website developing
* Create azure ml model

**Week of 10/03:**

* Integrate ml model to frontend

Room for unknowns and improving ml models, creating new ml models, get bigger datasets.